Itteration-1 ( sept 1 to 14)

Requirement gathering

Basic login page

Basic register process

Basic add Expense page

Test and feed back

Itteration 2: sept15 to 28

Adress feedback

Add a home template page which is used by all other page and add logout feature

Add UI for Add Expenses and view for expenses

Add UI for Add Recurring expenses and View recurring expenses

Add basic dashboard

Add profile tab with feature to add details and upload profile pictures

Add fullfledged add expense and add recurring expenses (add document)

Add Edit and Delete option for View expenses and View Recurring expenses

Add forgot password from login page with real time email otp verification

Test and feedback

Itteration 3: sept 29 to oct 19

Address feedback

Add Full fledged dashboard feature

Add jobscheduler for recurring expenses

Add green background for income and red for expenses in all pages

Add budget management page

Add Reports tab with fullfledge bar or pie charts

Add notifications if expenses for a category croses budget for this period

Add filter/search for view expenses and view recurring expenses

Add fullfledged dashboard with report

Test and feedback

Itteration 4: oct 20 to nov 2

Address feedback

Add admin portal

Add help and contact us feature for users which is addressed by admin

Automation test code using selenium TestNG

Create Test collab account and add Test cases for System testing and Integration testing

Create Test collab account and add Test cases for User acceptance testing

Itteration 5: nov 3 to nov 10

Address feedback

Do system testing

Do user acceptance testing

Do integration testing

Collect automation testing results

Document

Adress feeback